Note for Record

Phase 1 - Test Project – Project Meeting

Date: 16/12/2025

Time: 10:00

Location: Microsoft Teams

Generated By: {{Generated By}}

Client: {{CLIENT_NAME}}

Project: {{PROJECT_NAME}}

Objectives / Agenda

Attendees

| Internal | External |
| --- | --- |

Key Discussion Points

00:00 – Sarah (PM)
"Alright, I think we've got everyone. Let's get started. Today we just need updates on the rules engine integration, regression results, and UAT readiness. And… yeah, anything else that's come up since Tuesday."
00:18 – Tom (Business Lead)
"Yep, thanks Sarah. Before we jump in, just flagging that the SMEs want to review the exception handling flows again. They said the version from last week didn’t include the timeout scenarios."
00:34 – Priya (Tech Lead)
"Ah, yes — that was my bad. We were still confirming behaviour with the platform team. The updated design doc is ready; I just haven't pushed it to Confluence yet."
00:46 – Sarah
"Okay, great. Could you drop it in the chat when it's up?"
00:50 – Priya
"Yep, give me 20 minutes."
00:53 – Sarah
"Perfect. Jason, do you want to start with development progress?"
01:00 – Jason (Developer)
"Sure. So the rules engine integration is mostly done, but we hit an issue yesterday with the API gateway. The token refresh keeps failing every few hours. We're working with platform to figure out whether it's configuration or something in our code."
01:18 – Tom
"Is that the same issue that blocked the overnight batch?"
01:23 – Jason
"Uh, yeah, I think so. It looks like the same root cause."
01:28 – Priya
"Just to add on — platform think there's a mismatch between the expected scope in the token and what we're sending. They sent over an example but it's not consistent, so we're still debugging."
01:40 – Sarah
"Okay. Does this put UAT at risk?"
01:45 – Priya
"Potentially, yes. If we don't get a fix by tomorrow, we'll have to push UAT to Monday or Tuesday."
01:55 – Tom
"Hmm. We’ve already communicated Monday as a firm date. If we slip, we need to escalate that early."
02:04 – Sarah
"Understood. I'll flag it in the risk log and draft a comms note just in case."
02:12 – Emma (QA Lead)
"On our side, regression is… mostly okay. We had 14 failures overnight — 11 of them are UI mismatches due to the new styling rollout. The remaining three are actual functional failures, all tied to that API issue Jason described."
02:28 – Sarah
"Yep, makes sense."
02:30 – Emma
"Also, environment performance dropped again around 3pm yesterday. Pages took like… 8 to 10 seconds to load? It resolved itself after an hour, but we should track it."
02:44 – Priya
"Yeah, we've seen the logs. It looks like Azure throttled the app service because of a spike."
02:52 – Jason
"But we weren't running anything heavy at that point."
02:56 – Priya
"Exactly, which is why it's weird. I've asked infrastructure for metrics."
03:04 – Sarah
"Alright, let's log that as an ongoing environment stability issue."
03:10 – Tom
"Can I quickly come back to the exception flows? Do we have a walkthrough booked?"
03:14 – Priya
"I can do tomorrow at 2pm. Will that work?"
03:18 – Tom
"Yeah, perfect."
03:20 – Sarah
"Okay, great. Anything on data migration?"
03:24 – Jason
"We got the partial dataset but not the full extract. Apparently the finance team needs another day."
03:31 – Sarah
"Right. I'll chase that after this call."
03:35 – Sarah (PM)
"Any other blockers?"
03:38 – Emma
"Not blockers, but we need clarity on test data for negative scenarios. Some of the invalid combinations aren't defined."
03:47 – Tom
"I can sync with SMEs this afternoon."
03:52 – Emma
"Great, thanks."
04:00 – Sarah

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| "Okay, let's capture actions." |  |  |  |