Note for Record

Phase 1 - Test Project – Project Meeting

Date: 11/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm the schedule for the second workshop
• Agree on the approach to manage workload implications
• Review the IA issues and rollout plan
• Decide on the timing for further work discussions

Attendees

| Internal | External |
| --- | --- |
| Heather Thomson - (HT) | Anais Westergaard - (AW) |
| Alexander Humphries - (AH) |  |
| Tom Nickelson - (TN) |  |

Key Discussion Points

Workshop Scheduling
• A second workshop is confirmed for this week to address previous session overruns.
• HT to manage the agenda and participants for the upcoming workshop.

IA Issues Update
• TN reported on discussions with Sarah regarding IA issues; rollout will occur in phases, starting with new customer registration.
• AH raised concerns about the ambitious timeline and the need for dual running with Syberska.

Contract Management
• AH indicated a need for a short extension of the contract; this should be handled discreetly due to sensitive information.

Leave Planning
• TN will be on leave next week; further discussions on upcoming work should be postponed until his return.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Confirm workshop participants | HT to finalize and confirm participants for the second workshop scheduled this week. | HT | TBC |
| Manage IA rollout discussions | AH to monitor the rollout plan and address any concerns regarding timelines and dual running with Syberska. | AH | TBC |