Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm progress on risk library and next steps
• Agree on access to incident management policies
• Review performance metrics and vendor contributions
• Decide on follow-up session scheduling

Attendees

| Internal | External |
| --- | --- |
| Orel Garcia - (OG) |  |
| Dovile Morkunaite - (DM) |  |
| Simon Wilson - (SW) |  |
| Christopher Harnick - (CH) |  |
| Heather Thomson - (HT) |  |
| Tymon Jaworski - (TJ) |  |

Key Discussion Points

Risk Library Progress
• Key trends and risks captured from sessions with Tom and Rob; further categorization of risks is required.
• Joint approach needed for risk rating due to challenges in assessing frequency of occurrence.

Incident Management Access
• HT is following up on access to the main incident policy; this remains outstanding.

Performance Metrics Evaluation
• TJ is assisting Tom with SQL address matching issues; a quick win is anticipated from this collaboration.
• A follow-up session is needed to discuss performance metrics and vendor contributions.

Meeting Scheduling
• Tomorrow's meeting may be repurposed to focus on the risk library if time is short; DM will coordinate with attendees.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Schedule follow-up on risk ratings | DM to arrange a meeting with SW and CH to categorize identified risks and discuss ratings. | DM | TBC |
| Provide access to incident policies | HT to ensure access to the main incident policy is granted to CH. | HT | TBC |