Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm completion of KRI reports
• Agree on documentation deadlines
• Review risk framework alignment
• Decide on rule optimization approach
• Confirm upcoming meeting schedules

Attendees

| Internal | External |
| --- | --- |
| Orel Garcia - (OG) | Test Client - (test_client) |
| Simon Wilson - (SW) |  |
| Dovile Morkunaite - (DM) |  |
| Nina Craig - (NC) |  |
| Christopher Harnick - (CH) |  |
| Tom Nickelson - (TN) |  |
| Heather Thomson - (HT) |  |
| Tymon Jaworski - (TJ) |  |

Key Discussion Points

KRI Reports
• Simon confirmed he is finalizing the KRI reports and aims to complete them by the end of the day; this is not urgent for Nina.

Documentation Follow-up
• Documentation follow-up from Nina's session is in progress, with Simon and Chris collaborating to finalize it by Monday, which is acceptable for Nina.

Risk Framework Alignment
• Nina is progressing well with the risk framework and has a meeting scheduled with Alex to align methodologies across the company.

Rule Optimization Discussion
• Tymon outlined the approach for rules triggering less than 100 times; Simon confirmed agreement on the approach.

Meeting Updates
• Heather will update the team after her meeting with George regarding the alerting session later today.

Custom Rules Review
• Tymon is reviewing custom rules in CyberSource and suggests a further discussion on rules that haven't fired in three months.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Finalize KRI reports | Simon to complete the KRI reports by end of the day to avoid any issues with upcoming sessions. | SW | 2026-02-19 |
| Provide follow-up documentation | Simon and Chris to finalize documentation from Nina's session by end of Monday to meet committee deadlines. | SW | 2026-02-22 |