Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm stakeholder capture by tomorrow.
• Agree on the sufficiency of risk appetite statements for the risk framework.
• Ensure updated landscape pack is distributed by 12:00 today.
• Coordinate incident alerting scripts discussions by Thursday.
• Share KRAKRI reports with the plenary team by tomorrow.
• Finalize governance process for raw optimization changes.

Attendees

| Internal | External |
| --- | --- |
| Orel Garcia - (OG) |  |
| Dovile Morkunaite - (DM) |  |
| Nina Craig - (NC) |  |
| Simon Wilson - (SW) |  |
| Tymon Jaworski - (TJ) |  |
| Christopher Harnick - (CH) |  |

Key Discussion Points

Stakeholder Capture
• SW to confirm stakeholder capture by tomorrow.

Risk Appetite Statements
• DM confirmed that the shared risk appetite statements are sufficient for the risk framework development.

Updated Landscape Pack
• DM will distribute the updated landscape pack by 12:00 today after final QC checks.

Incident Alerting Scripts
• Coordination for incident alerting scripts is delayed; discussions will be rescheduled to Thursday.

KRAKRI Reports
• SW will share the KRAKRI reports with the plenary team by tomorrow.

Raw Optimization Workaround
• SW confirmed that changes need to go through governance but can be streamlined.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Confirm stakeholder capture | SW to confirm whether all relevant stakeholders have been captured by tomorrow. | SW | 2026-02-20 |
| Distribute updated landscape pack | DM to send the updated landscape pack to the team by 12:00 today after final QC checks. | DM | 2026-02-19 |
| Share KRAKRI reports | SW to share the relevant KRAKRI reports with the plenary team by tomorrow. | SW | 2026-02-20 |
| Coordinate incident alerting scripts | DM to reach out to George to schedule discussions for incident alerting scripts; rescheduling to Thursday is confirmed. | DM | 2026-02-19 |
| Agree on raw optimization workaround | SW to finalize the governance process for the raw optimization workaround and confirm with the team. | SW | TBC |