Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm completion of KRI reports
• Agree on follow-up documentation timeline
• Review risk framework alignment
• Decide on rule optimization approach
• Confirm meeting schedules for next week

Attendees

| Internal | External |
| --- | --- |
| Orel Garcia - (OG) | Test Client - (test_client) |
| Simon Wilson - (SW) |  |
| Dovile Morkunaite - (DM) |  |
| Nina Craig - (NC) |  |
| Christopher Harnick - (CH) |  |
| Tom Nickelson - (TN) |  |
| Heather Thomson - (HT) |  |
| Tymon Jaworski - (TJ) |  |

Key Discussion Points

KRI Reports
• SW is finalizing the KRI reports and expects to complete them by end of the day, which is acceptable for the team.

Documentation Follow-Up
• SW and CH are working on follow-up documentation from Nina's session, aiming for completion by end of Monday to meet committee deadlines.

Rule Optimization
• TJ outlined the need for further discussion on handling low-frequency rules, indicating potential adjustments to the rule set.

Risk Framework Alignment
• NC is progressing with the risk framework and has a meeting scheduled with Alex to ensure alignment across company methodologies.

Meeting Updates
• HT will provide updates after her meeting with George regarding the alerting process using Python scripts.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Finalize KRI reports | SW to complete the KRI reports by end of the day to avoid impacting project timelines. | SW | 2026-02-19 |
| Provide follow-up documentation | SW and CH to finalize documentation from Nina's session by end of Monday to meet committee requirements. | SW | 2026-02-22 |