Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm the status of initial rule testing outcomes.
• Agree on the approach for cleaning up inactive custom rules in CyberSource.
• Review the findings on the Fashion mode rule and its implications.
• Decide on the next steps for the risk framework documentation.
• Confirm the service capacity requirements for reporting scripts.

Attendees

| Internal | External |
| --- | --- |
| Dovile Morkunaite - (DM) |  |
| Tymon Jaworski - (TJ) |  |
| Christopher Harnick - (CH) |  |
| Simon Wilson - (SW) |  |
| Matthew Hawes - (MH) |  |
| Nina Craig - (NC) |  |
| Heather Thomson - (HT) |  |
| Orel Garcia - (OG) |  |

Key Discussion Points

Initial Rule Testing
• TJ is testing changes in syntax and volume; initial results are being assessed.

Inactive Custom Rules
• A cleanup of 220 inactive rules in CyberSource is proposed; TJ will compile a list for review.
• CH agrees that most of the inactive rules should be removed, but some may be retained for historical reasons.

Fashion Mode Rule
• MH has located the Fashion mode rule and is evaluating its impact on OTP costs.

Risk Framework Documentation
• NC confirmed that the remaining documentation has been uploaded and is in good shape for review by the end of the week.
• DM suggested scheduling a meeting for a high-level walkthrough with key stakeholders.

Service Capacity for Reporting
• HT will meet with George to discuss thresholds for reports; SW needs to check with the DEO department regarding server capacity.

KRI Reports Status
• SW confirmed that KRI reports have been shared and are accessible in the designated folders.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Compile list of inactive custom rules | TJ will compile a list of 220 inactive custom rules for review and discussion. | TJ | TBC |
| Schedule meeting for risk framework review | DM will arrange a meeting with NC, Mark, and John for a walkthrough of the risk framework documentation. | DM | TBC |
| Assess service capacity for reporting | SW to engage with the DEO department to understand server capacity for reporting scripts post-deployment. | SW | TBC |