Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm the status of initial rule testing results.
• Agree on the cleanup process for inactive rules in CyberSource.
• Review metrics related to the Fashion mode rule.
• Decide on the next steps for the risk framework documentation.
• Confirm thresholds for Internet management reports.

Attendees

| Internal | External |
| --- | --- |
| Dovile Morkunaite - (DM) | Test Client - (TEST_CLIENT) |
| Tymon Jaworski - (TJ) |  |
| Christopher Harnick - (CH) |  |
| Simon Wilson - (SW) |  |
| Matthew Hawes - (MH) |  |
| Nina Craig - (NC) |  |
| Heather Thomson - (HT) |  |
| Orel Garcia - (OG) |  |

Key Discussion Points

Initial Rule Testing
• Initial rule testing is being conducted with a focus on syntax changes and reducing friction.
• A cleanup of 220 inactive rules in CyberSource is proposed; a list will be compiled for review.

Fashion Mode Rule
• The Fashion mode rule has been located; metrics are being evaluated to assess the impact of its removal on OTP costs.

Risk Framework Documentation
• Documentation is on track for draft review by the end of the week; a meeting will be scheduled for feedback.

Internet Management
• A meeting with George will address thresholds for reports and service capacity for running scripts post-go-live.

Action Tracking
• KRI reports have been shared, and Power BI links are available for review.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Compile list of inactive rules | Compile a list of 220 inactive rules in CyberSource for review and potential removal. | TJ | 2026-02-20 |
| Schedule meeting for risk framework review | Set up a meeting with Alex, Mark, and John for a walkthrough of the risk framework documentation. | DM | 2026-02-20 |
| Evaluate Fashion mode rule metrics | Assess the impact of removing the Fashion mode rule on OTP costs and prepare metrics for discussion. | MH | 2026-02-20 |
| Confirm Internet management thresholds | Meet with George to discuss thresholds for reports and service capacity for running scripts post-go-live. | HT | 2026-02-20 |