Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm the status of initial rule testing results.
• Agree on the approach for cleaning up inactive custom rules in CyberSource.
• Review metrics related to the Fashion mode rule and its implications.
• Decide on the next steps for the risk framework documentation.
• Confirm the action plan for Internet management thresholds.

Attendees

| Internal | External |
| --- | --- |
| Dovile Morkunaite - (DM) | Test Client - (TEST_CLIENT) |
| Tymon Jaworski - (TJ) |  |
| Christopher Harnick - (CH) |  |
| Simon Wilson - (SW) |  |
| Matthew Hawes - (MH) |  |
| Nina Craig - (NC) |  |
| Heather Thomson - (HT) |  |
| Orel Garcia - (OG) |  |

Key Discussion Points

Initial Rule Testing
• Initial rule testing is being conducted with a focus on syntax changes and volume reduction.
• Results will inform further actions regarding rule adjustments.

CyberSource Custom Rules Cleanup
• Proposal to compile a list of 220 inactive rules for review and potential removal.
• Decision on which rules to keep or remove will depend on business needs.

Fashion Mode Rule Evaluation
• Metrics for the Fashion mode rule have been located and are under evaluation for impact on OTP costs.
• Discussion planned to assess whether to keep or remove the rule based on findings.

Risk Framework Documentation
• Documentation is expected for draft review by the end of the week.
• A meeting will be scheduled for feedback and adjustments before finalization.

Internet Management Thresholds
• Meeting with George scheduled to discuss thresholds for reports and service capacity.
• Understanding server capacity is critical for deployment planning.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Compile list of inactive CyberSource rules | Create a list of 220 inactive rules for review and potential removal. | TJ | 2026-02-20 |
| Schedule meeting for risk framework review | Set up a meeting with Alex, Mark, and John to discuss the risk framework documentation. | DM | 2026-02-20 |
| Evaluate Fashion mode rule metrics | Assess the impact of the Fashion mode rule on OTP costs and prepare for discussion. | MH | 2026-02-20 |
| Assess Internet management thresholds | Meet with George to discuss thresholds for reports and service capacity requirements. | HT | 2026-02-20 |