Note for Record

Phase 1 - Test Project – Project Meeting

Date: 19/02/2026

Time: 10:00

Location: Microsoft Teams

Generated By: mia.deoliveira@plenitudeconsulting.com

Client: Test Client

Project: Phase 1 - Test Project

Objectives / Agenda

• Confirm the progress of the risk library and identify any gaps.
• Agree on the next steps for incident management gap analysis.
• Review performance metrics and vendor contributions.
• Decide on follow-up sessions for risk rating and SQL support.

Attendees

| Internal | External |
| --- | --- |
| Orel Garcia - (OG) | Test Client - (TEST_CLIENT) |
| Dovile Morkunaite - (DM) |  |
| Simon Wilson - (SW) |  |
| Christopher Harnick - (CH) |  |
| Heather Thomson - (HT) |  |
| Tymon Jaworski - (TJ) |  |

Key Discussion Points

Risk Library Progress
• Key trends and risks have been captured from sessions with Tom and Rob, aiding the risk library development.
• A follow-up meeting is scheduled to categorize risk ratings and discuss the risk library further.

Incident Management Gap Analysis
• HT is awaiting access to the main incident policy to complete the gap analysis; follow-up is in progress.
• Discussion on major incident policies is necessary to align communication strategies.

Performance Metrics Review
• TJ is assisting Tom with SQL issues related to address matching; a quick resolution is anticipated.
• A follow-up session with Matt is needed to discuss performance metrics and any additional requirements.

Meeting Repurposing
• DM proposed repurposing the next meeting to focus on the risk library if time is limited; attendees agreed to extend the meeting duration.

New Actions

| Title | Detail | Owner | Due Date |
| --- | --- | --- | --- |
| Confirm risk library follow-up meeting | DM to finalize the meeting with SW and CH to discuss risk ratings and library updates. | DM | 2026-02-20 |
| Assist with SQL address matching | TJ to provide support to Tom regarding SQL issues for address matching. | TJ | 2026-02-20 |